## Slide 1
Planning
Concept Development
System Level Design
Detail Design
Testing and Refinement
Production Ramp-Up
Mission
Approval
Concept
Review
System Spec
Review
Critical Design
Review
Production
Approval
Planning
Concept Development
System Level Design
Design
Integrate &
Test
Production Ramp-Up
Mission
Approval
Concept
Review
System Spec
Review
Production
Approval
Test
Design
Test
Design
Test
Design
Test
Adapted from Product Design and Development by Karl Ulrich and Steven Eppinger (McGraw-Hill/Irwin) by Mark Anderson, The Design Lab at Rensselaer
The Generic Design Process
The Design Process with Multiple Subsystems
PHASE 0 PLANNING | PHASE 1 CONCEPT DEVELOPMENT | PHASE 2 SYSTEM LEVEL DESIGN | PHASE 3 DETAIL DESIGN / TEST | PHASE 4 INTEGRATE & TEST | PHASE 5 PRODUCTION RAMP-UP
Define customer base / market segments Create team mission statement Define project timeline Consider platform and architecture Identify constraints | Collect customer needs Identify competitive products Investigate feasibility of concepts Build & test experimental prototypes Estimate manufacturing cost Assess manufacturing / fabrication feasibility Perform patent searches | Generate alternate concepts Define major systems and subsystems Define subsystem interfaces Identify material sources / suppliers Perform make vs. buy analysis | Separately Design / Build / Test each subsystem Select / acquire materials Define part geometry Assign tolerances Define circuitry / component layout Design / implement software Define / execute test plans | Facilitate field testing Perform reliability testing Performance testing Implement design changes Refine fabrication and assembly Refine Quality Assurance plan | Field test prototype(s) Evaluate prototypes Evaluate early production prototypes Begin operation of entire production system Note that this phase is typically not reached during student projects
Key Activities During the Design Process